Test Plan for Interview Trainer

1. Introduction

Purpose: To validate the functionality, usability, and performance of the InterviewTrainer platform (web, mobile, and AI-driven features) before release.
Objective: Ensure that candidates can upload resumes, attend AI-powered mock interviews, receive feedback, and replay recordings without major defects.

2. Scope of Testing

- In Scope:

  - Resume upload & parsing

  - Virtual Interview bot (Q&A generation)

  - Mock interview flow (recording, playback, feedback)

  - Web portal (React + Node.js) and Mobile app (React Native)

  - Notifications (email, in-app)

  - Cloud storage of responses and analytics

  - Payment integration

3. Test Objectives

- Verify resume parsing works for PDF/DOC formats

- Validate AI-generated questions match user profiles

- Ensure smooth video/audio recording & playback

- Confirm multi-device compatibility (desktop, Android, iOS)

- Validate cross-browser support (Chrome, Edge, Safari)

- Check feedback and scoring system accuracy

- Check whether payment gateway working perfectly or not.

4. Testing Approach

- Methodologies: Manual + Automated (priority flows).

- Types of Testing: Functional, Regression, Usability, Performance, Security.

- Tools: Postman , Jest.

5. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 09/10/2025 | 09/12/2025 |
| Test Case Design | 09/13/2025 | 09/16/2025 |
| Test Execution | 09/17/2025 | 09/25/2025 |
| Bug Fix Verification | 09/26/2025 | 09/29/2025 |
| Test Completion | 09/30/2025 | 09/30/2025 |

6. Test Environment

- Hardware/Software: Windows 11, macOS, Android 14, iOS 17, Chrome 124, Safari 17

- Environment: Staging URL – staging.interviewtrainer.ai

- Test Data: Mock resumes + anonymized sample candidate data

7. Resources & Responsibilities

| Role | Name/Team | Responsibilities |
| --- | --- | --- |
| QA Lead | Product Team | Test plan, coordination |
| Test Engineers | Web & Mobile Teams | Test execution, defect logging |
| AI/Data Team | AI Team | Validate question generation, scoring logic |
| Dev Support | Cloud Team | Bug triage, infra support |

8. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Tight release schedule | Prioritize high-risk/critical test cases |
| Limited device/browser coverage | Use cloud-based device testing (BrowserStack/Firebase) |
| AI bias in question generation | Test with diverse resumes, monitor outputs |

9. Test Deliverables

- Test cases & execution report

- Bug reports

- Test summary & sign-off document

10. Entry & Exit Criteria

- Entry: Code complete, environment stable, test cases reviewed

- Exit: 95% test cases pass, no P1/P2 bugs open.